**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 18 October 2022 |
| Team ID | PNT2022TMID01486 |
| Project Name | Project - Smart Lender - Applicant Credibility Prediction for Loan Approval |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 3 | High | DHANUSH S  BARATHKUMAR G |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 3 | High | CHIDAMBARAM A  VIGNESH V |
| Sprint-1 |  | USN-3 | As a user, I can register for the application through Facebook | 1 | Low | DHANUSH S  VIGNESH V |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | DHANUSH S  BARATHKUMAR G |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 3 | High | CHIDAMBARAM A  VIGNESH V |
| Sprint-1 | Dashboard | USN-6 | As a user, I should be able to access the dashboard with everything I am allowed to use. | 2 | Medium | DHANUSH S  VIGNESH V |
| Sprint-1 | Registration | USN-7 | As a user, I can register for the application by entering my email, password, and confirming my password. | 3 | High | DHANUSH S  BARATHKUMAR G |
| Sprint-1 |  | USN-8 | As a user, I will receive confirmation email once I have registered for the application | 3 | High | DHANUSH S  BARATHKUMAR G |
| Sprint-1 |  | USN-9 | As a user, I can register for the application through Facebook | 1 | Low | CHIDAMBARAM A  VIGNESH V |
| Sprint-1 |  | USN-10 | As a user, I can register for the application through Gmail | 2 | Medium | DHANUSH S  BARATHKUMAR G |
| Sprint-1 | Login | USN-11 | As a user, I can log into the application by entering email & password | 3 | High | DHANUSH S  BARATHKUMAR G  CHIDAMBARAM A  VIGNESH V |
| Sprint-1 | Dashboard | USN-12 | As a user, I should be able to access the dashboard with everything I am allowed to use. | 2 | Medium | DHANUSH S  VIGNESH V |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** |
| Sprint-2 | Register | USN-13 | As a loan approval officer, I should be able to register myself as one using unique email and password. | 5 | Medium | DHANUSH S  BARATHKUMAR G |
| Sprint-2 | Login | USN-14 | As a loan approval officer I should be able to login myself as one using unique email and password. | 5 | Medium | DHANUSH S  BARATHKUMAR G |
| Sprint-3 | Automated analysis of credit history | USN-15 | As a loan approval officer, I can access the dashboard where I feed application for loan prediction. | 10 | High | DHANUSH S  BARATHKUMAR G |
| Sprint-3 |  | USN-16 | As a loan approval officer, I can get a decision followed by some details for the decision when I feed an application for loan prediction. | 15 | High | CHIDAMBARAM A  VIGNESH V |
| Sprint-4 | Register | USN-17 | As an admin, I should be able to register myself as one using unique email and password. | 2 | Medium | DHANUSH S  BARATHKUMAR G  CHIDAMBARAM A  VIGNESH V |
| Sprint-4 | Login | USN-18 | As an admin I should be able to login myself as one using unique email and password. | 2 | Medium | DHANUSH S  VIGNESH V |
| Sprint-4 | Dashboard | USN-19 | As a admin, I should be able to access the dashboard with everything I am allowed to use. | 2 | Medium | DHANUSH S  BARATHKUMAR G |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points**  **Completed (as on**  **Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 28 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 10 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 25 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 6 | 19 Nov 2022 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



**Burndown Chart:**

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile [software development](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/) methodologies such as [Scrum.](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/) However, burn down charts can be applied to any project containing measurable progress over time.

0

5

10

15

20

25

30

Sprint 1

Sprint 2

Sprint 3

Sprint 4

Burndown Chart

Planned

Actual

[**https://www.visual-paradigm.com/scrum/scrum-burndown-chart/**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/) [**https://www.atlassian.com/agile/tutorials/burndown-charts**](https://www.atlassian.com/agile/tutorials/burndown-charts)

**Reference:**

[**t**](https://www.atlassian.com/agile/project-management)

[**https://www.atlassian.com/agile/projec**](https://www.atlassian.com/agile/project-management)

[**-**](https://www.atlassian.com/agile/project-management)

[**managemen**](https://www.atlassian.com/agile/project-management)

[**t**](https://www.atlassian.com/agile/project-management)

[**https://www.atlassian.com/agile/tutorials/ho**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**w**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**t**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**o**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**d**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**o**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**scru**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**m**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**h**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**wit**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**jir**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**a**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**softwar**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**e**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**https://www.atlassian.com/agile/tutorials/epic**](https://www.atlassian.com/agile/tutorials/epics)

[**s**](https://www.atlassian.com/agile/tutorials/epics)

[**https://www.atlassian.com/agile/tutorials/sprint**](https://www.atlassian.com/agile/tutorials/sprints)

[**s**](https://www.atlassian.com/agile/tutorials/sprints)

[**https://www.atlassian.com/agile**](https://www.atlassian.com/agile/project-management/estimation)

[**/**](https://www.atlassian.com/agile/project-management/estimation)

[**projec**](https://www.atlassian.com/agile/project-management/estimation)

[**t**](https://www.atlassian.com/agile/project-management/estimation)

[**-**](https://www.atlassian.com/agile/project-management/estimation)

[**management/estimatio**](https://www.atlassian.com/agile/project-management/estimation)

[**n**](https://www.atlassian.com/agile/project-management/estimation)

[**https://www.atlassian.com/agile/tutorials/burndow**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**n**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**-**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**chart**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**s**](https://www.atlassian.com/agile/tutorials/burndown-charts)